## Slide 1: Update on the OIML R117 Project
October 2019

## Slide 2: OIML R117 – 2CD
Voting and commenting on the 2CD package of R117 closed on 11 March 2019.
The 2CD passed with 100% consensus “YES” votes (zero “no” votes) and 92% participation from the 25 P-members of the Project Group.
Received approximately 50 pages of non-editorial comments on the 2CD package R117.

## Slide 3: OIML R117 Project Group Meeting Cape Town, South Africa (26-29 March 2019)
In Cape Town, the R117 PG adhered to the new procedures that should be followed when a significant number of non-editorial comments are received on an “Approved CD” (found in Section 6.4 of OIML B6-1:2017 “Directives for the OIML Technical Work”).
In order to maximize productivity and efficiency during the meeting, the PG broke up into teams of subject-matter experts for the first 1.5 days of the meeting to resolve international comments and improve the document in specific technical areas.
Team Leaders:
  Bunkering Team, Wim Volmer (NMi, The Netherlands);
  LNG Team, Luciano Burtini (Measurement Canada);
  Software Team, Srinivas Bobbala (NZ Trading Standards);
  Metering and Gas Elimination Team, Dmitri Karimov (IDEX); and
  Fuel Dispenser Team, Mario Zamora (NMI – Australia).
All issues were resolved and a new 3CD of R117 was developed and APPROVED with 100% consensus “yes” votes at the meeting in Cape Town.

## Slide 4: R117 Preliminary Ballot
The Preliminary Ballot for all three parts of OIML R117 (~700 pages) was open for CIML vote and comment for 3 months (June – September 2019).
CIML voting closed on 25 Sept 2019 with 100% consensus “yes” votes (38 yes votes, zero no votes, zero abstain votes).
Only two minor editorial changes have been made based on minor comments received on the POB.
R177 has had three rounds of 100% “yes” votes in 2019 and is ready for publication (it does NOT need another round of voting).